Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS34731 |
| Project Name | HouseHunt: Finding Your Perfect Rental |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Profiles | USN-1 | As a user, I can register/login as a Renter or Owner with email and secure passwords. | 3 | High | Manikya Reddy |
| Sprint-1 |  | USN-2 | As an admin, I can review and approve/reject new Owner registration requests. | 2 | High | Nandipati Sudheer |
| Sprint-2 | Property & Search Engine | USN-3 | As an owner, I can add, edit, or delete property listings (photos, rent, location). | 3 | High | Ch. Surya Teja |
| Sprint-2 |  | USN-4 | As a renter, I can browse listings and apply filters (location, price, bedrooms). | 3 | Medium | Bhagyasri Muddaka |
| Sprint-3 | Booking & Communication | USN-5 | As a renter, I can send an inquiry/booking form to an owner for a specific property. | 2 | High | Neelapu Sudheer |
| Sprint-3 |  | USN-6 | As a user, I can use an in-app messaging system to negotiate lease terms and contracts. | 3 | Medium | Manikya Reddy |
| Sprint-4 | Dashboard & Management | USN-7 | As a user, I can view my booking status (Pending/Confirmed) on my personal dashboard. | 2 | Medium | Nandipati Sudheer |
| Sprint-4 | Deployment & Documentation | USN-8 | As a team, we will finalize the MERN integration, conduct testing, and write the final report. | 3 | High | All Team Memebers |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 11 feb 2026 | 16 Jun 2026 | 5 | 18 Feb 2026 |
| Sprint-2 | 6 | 6 Days | 11 feb 2026 | 16 Jun 2026 | 6 | 18 Feb 2026 |
| Sprint-3 | 5 | 6 Days | 11 feb 2026 | 16 Jun 2026 | 5 | 18 Feb 2026 |
| Sprint-4 | 5 | 6 Days | 11 feb 2026 | 16 Jun 2026 | 5 | 18 Feb 2026 |

Team Velocity

- Total Story Points Completed: 21 (Sum of Points from USN-1 to USN-8)

- Total Duration: 4 sprints × 6 days = 24 days

- Average Velocity (AV):

$$Velocity\ per\ day = \frac{21\ story\ points}{24\ days} = 0.875\ story\ points/day$$

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts